**Sprint Planning**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Product Item** | **Start Date** | **End Date** | **Duration** | **Status** |
| **Sprint #1** | **22 September 2020** | **27 September 2020** | **6 days** | **Completed** |
| SharePoint Installation and configuration | 22 September 2020 | 24 September 2020 | 3 days | Completed |
| Develop Home Page and Courses Page | 25 October 2020 | 27 September 2020 | 3 days | Completed |
| **Sprint #2** | **28 September 2020** | **2 October 2020** | **6 days** | **Completed** |
| Develop News page | 28 October 2020 | 29 October 2020 | 2 days | Completed |
| Develop Alumni Page | 30 October 2020 | 31 October 2020 | 2 days | Completed |
| Develop Research Page | 1 October 2020 | 2 October 2020 | 2 days | Completed |
| **Sprint #3** | **3 October 2020** | **8 October 2020** | **6 days** | **Completed** |
| Develop Visitors enquiry page and data storage system | 3 October 2020 | 5 October 2020 | 3 days | Completed |
| **Sprint #4** | **9 October 2020** | **14 October 2020** | **6 days** | **Completed** |
| Develop Information of School/ Colleges Page | 9 October 2020 | 10 October | 2 days | Complete |
| Develop Alumni number form page and workflow | 11 October 2020 | 14 October 2020 | 4 days | Completed |